## Slide 1: Agile Presentation
Takeria Thompson

## Slide 2: What is agile?
Agile is a project management and software development approach that focuses on delivering value to the customer through adaptive planning, continuous improvement, and flexible response to change. Introduction to Agile Methodology
  Iterative and incremental approach to software development
  Emphasizes flexibility, customer collaboration, and rapid delivery
  Focuses on the ability to respond to changes even late in development
Core Principles
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Key Practices
  Regular, short development cycles (sprints)
  Continuous feedback and adaptation
  Self-organizing, cross-functional teams
  Frequent delivery of functional software

## Slide 3: Why choose Agile over other methodologies?
Flexibility: Easily adapts to changes even late in the project cycle.
Speed: Rapid delivery with iterations allowing quick feedback and adjustments.
Customer Satisfaction: Continuous involvement ensures final product meets expectations.
Risk Management: Regular reviews and iterations reduce risks and improve product quality.
Collaboration: Encourages team collaboration and customer input, enhancing innovation and efficiency.
Efficiency: Focus on value and simplicity reduces waste and accelerates development.

## Slide 4: What is scrum?
Framework for Agile Development: Promotes iterative and incremental project management.
Roles: Scrum Master (facilitator), Product Owner (visionary), Development Team (executors).
Cycles: Sprints (2-4 week cycles) for continuous improvement and delivery.
Meetings: Daily Stand-ups, Sprint Planning, Sprint Review, and Retrospective.
Artifacts: Product Backlog (features list), Sprint Backlog (selected work), Increment (product update).
Benefits: Enhances flexibility, improves product quality, increases customer satisfaction, and encourages transparent communication.

## Slide 5: What are the scrum roles?
The roles within the agile scrum team have 3 main roles to play - Scrum Master - Product Owner
- Developer The tester role is only something we split up in the course, but it is important to note that all members of the scrum team collectively take ownership of every aspect of development which includes testing to facilitate end to end delivery without the need for handoffs or queues.

## Slide 6: Scrum master
Facilitator & Coach: Guides the team and organization in adopting Scrum practices and values. Acts as a coach to both the Development Team and the Product Owner, ensuring a productive and positive environment.
Impediment Remover: Actively identifies and removes any obstacles that may hinder the team's progress, ensuring smooth operations and timely delivery.
Process Guardian: Ensures that the team adheres to Scrum methodologies and practices. Facilitates Scrum ceremonies (Daily Stand-up, Sprint Planning, Review, and Retrospective) to ensure they are productive and kept within the timebox.
Team Shield: Protects the team from external interruptions and distractions, allowing them to focus on the sprint goals and deliverables.
Change Agent: Promotes and supports change that increases the productivity of the team and improves product quality. Encourages a culture of continuous improvement, experimentation, and adaptation.
Communication Facilitator: Acts as a bridge between the team and external entities, ensuring clear communication and understanding. Helps in negotiating priorities, scope, and timelines.
Servant Leader: Leads by example and serves the team by putting their needs first. Helps in personal growth and development, enhancing team dynamics and performance.

## Slide 7: Product owner
Visionary & Strategist: Defines the vision and goals for the product, ensuring alignment with customer needs and company objectives. Develops and communicates the product strategy to the team and stakeholders.
Backlog Manager: Responsible for creating, maintaining, and prioritizing the Product Backlog, which includes user stories, features, and bug fixes. Ensures the backlog is visible, transparent, and clear to all, showing what the Scrum Team will work on next.
Value Maximizer: Prioritizes backlog items based on value to the customer and return on investment (ROI). Makes trade-off decisions between scope, budget, and time, focusing on delivering the highest value features first.
Stakeholder Liaison: Acts as the primary liaison between the Scrum Team and external stakeholders. Gathers, filters, and translates customer and stakeholder needs into backlog items. Ensures stakeholder expectations are managed and aligned with the project's progress.
Decision Maker: Has the authority to make decisions regarding the product's features and priorities. Ensures the team always works on the most valuable tasks by making quick and informed decisions.
Customer Advocate: Represents the voice of the customer. Ensures the product solves customer problems and fulfills their needs. Validates product increments through feedback loops and adjusts the product backlog accordingly.
Team Collaborator: Works closely with the Scrum Team to provide detailed guidance and clarification on backlog items. Participates in Scrum events as needed, providing feedback and accepting work results.
Market Analyst: Keeps a close eye on market trends, the competitive landscape, and customer feedback to guide the product's direction and ensure it remains competitive and relevant.

## Slide 8: Developers
Team Player: Collaborates as a part of a self-organizing, cross-functional team. Shares responsibilities with team members for all aspects of product development, from planning to deployment.
Technical Expertise: Brings specialized skills to the table, including coding, design, testing, and deployment. Continuously improves technical skills to enhance product quality and team efficiency.
Quality Advocate: Ensures the product meets quality standards by adopting best practices like Test-Driven Development (TDD), pair programming, and continuous integration. Actively participates in code reviews and testing to maintain high-quality outputs.
Adaptive & Innovative: Adapts to changing requirements and seeks innovative solutions to challenges. Participates in Sprint Planning, contributing insights and suggestions for product improvement.
Task Management: Works on tasks from the Sprint Backlog, estimating efforts and updating progress. Manages workload efficiently to meet Sprint goals.
Feedback Contributor: Engages in Sprint Review and Retrospective meetings to provide constructive feedback and suggestions. Uses insights gained to improve future sprints and product iterations.
Continuous Learner: Seeks opportunities for professional growth and skill enhancement. Stays updated with the latest industry trends, technologies, and methodologies to contribute effectively to the team and product development.
Communication & Collaboration: Communicates effectively with team members and stakeholders. Collaborates closely with the Product Owner to understand requirements and priorities, ensuring the team's work aligns with the product vision and customer needs.

## Slide 9: Phases in the SDLC
Concept & Initiation: Ideation and feasibility study. Agile emphasizes stakeholder feedback and value proposition early on, ensuring alignment with customer needs and strategic goals.
Planning: Product backlog creation with prioritized features. Agile planning is iterative, allowing for changes based on feedback and evolving requirements. Emphasizes defining sprint goals and deliverables.
Design & Prototyping: Incremental design and development of prototypes. Agile encourages continuous user feedback and iterative design enhancements to refine usability and functionality.
Development & Testing: Sprint-based development cycles. Developers and testers work in tandem within sprints, ensuring immediate feedback and quick resolution of issues. Emphasizes delivering potentially shippable increments at the end of each sprint.
Deployment: Continuous integration and delivery. Agile supports frequent releases of functional features to the market, allowing for real user feedback and the ability to adapt future development cycles accordingly.
Review & Maintenance: Sprint reviews and retrospectives. Focuses on assessing the work done, learning from the sprint outcomes, and making necessary adjustments to processes and product backlog for future sprints.
Importance: Agile integrates all phases into a cyclical process, ensuring continuous improvement, adaptability to change, and alignment with user needs and business goals. Encourages collaboration, transparency, and customer satisfaction throughout the SDLC.

## Slide 10: How is scrum different than waterfall
Approach: Scrum is iterative and allows for flexibility and changes. Waterfall is linear and sequential, requiring each phase to be completed before the next begins.
Feedback and Changes: Scrum encourages regular feedback and adapts to changes quickly through sprints. Waterfall typically incorporates feedback and changes only after the entire project is complete.
Delivery: Scrum delivers working software in increments at the end of each sprint, allowing early and frequent releases. Waterfall delivers the complete product only at the end of the project cycle.
Risk Management: Scrum identifies and addresses risks continuously, while Waterfall may only identify risks at the testing stage, often leading to delays.
Team Structure: Scrum teams are self-organizing and cross-functional, encouraging collaboration and decision-making within the team. Waterfall teams often work in silos, with each phase handled by different specialists.
Documentation: Scrum values working software over comprehensive documentation, focusing on user stories and minimal necessary documentation. Waterfall requires detailed documentation before any development starts, often leading to extensive upfront planning.
Suitability: Scrum is best for projects with uncertain or evolving requirements. Waterfall is suited for projects with well-defined requirements and a clear path to completion.

## Slide 11: Scrum vs. Waterfall
Flexibility: Scrum allows for changes and adjustments throughout the project lifecycle, whereas Waterfall follows a linear, sequential approach, making it difficult to incorporate changes once a phase has been completed.
Feedback Loops: Scrum incorporates regular feedback from stakeholders and users through iterative cycles, leading to a product that better meets user needs. Waterfall typically gathers feedback only at the end of the project.
Project Management: Scrum uses a self-organizing, cross-functional team without a traditional project manager, promoting collaboration and ownership. Waterfall relies on a hierarchical structure with defined roles and responsibilities.
Delivery Timeline: Scrum delivers work in small, consumable increments through sprints, allowing parts of the project to be released and tested early. Waterfall requires completion of the entire project before delivery, often leading to longer delivery times.
Risk Management: Scrum's iterative nature allows for early detection and resolution of issues, reducing project risks. Waterfall's sequential phases can lead to late discovery of problems, increasing risk.
Documentation: Scrum focuses on the creation of functional software over comprehensive documentation, encouraging working software as the primary measure of progress. Waterfall often requires detailed documentation before any development begins.
Adaptability: Scrum is suited for projects with uncertain or changing requirements. Waterfall is better for projects with well-defined requirements and predictable outcomes.